Department of Municipalities & Transport

OPEX Work Order Business Case

[C126-WO.0{{Work_Order_Number}}

]

[

{{Date}}

| Version Control |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Version | Date | Status | Prepared by | Reviewed By | Authorised By |
| 00 | 01 March 2026 |  | Eng. Abdulla Ali Awadh Alseiari | Eng. Ali Jaber Alkarbi |  |

# OPEX Work Order Business Case

| Business Case Reference: | C126/2025-WO#04 |  |  |
| --- | --- | --- | --- |
| Initiative/Project: | Rehabilitation works for Irrigation Networks and its Association in Abu Dhabi Island - Phase 3 - Contract (126/2025) |  |  |
| Work Order Type | Planned |  |  |
| Date: | 01 March 2026 | Version No.: | 00 |
| Prepared By: | Eng. Abdulla Ali Awadh Alseiari – Quality Analyst Technical Services Operations Sub – municipality Operations Sector |  |  |
| Project Owner: | Eng. Ali Jaber Alkarbi- Head of Parks and Recreational Facilities-Technical Services Department |  |  |
| Head of Department: |  |  |  |

## Department Initiator and Approvals

| Name | Designation & Project Role | Signature | Date of Approval |
| --- | --- | --- | --- |
| Eng. Abdulla Ali Awadh Alseiari | Quality Analyst Technical Services Operations Sub – municipality Operations Sector |  |  |
| Eng. Ali Jaber Alkarbi | Head of Parks and Recreational Facilities-Technical Services Department |  |  |

Table of Contents

OPEX Work Order Business Case	2

Department Initiator and Approvals	2

1.	Work Order Background	4

1.1	Reason / Objectives	4

1.2	Scope and Deliverables	4

2	Stakeholders	5

3	Benefits	5

3.1	Expected Benefits	5

3.2	Expected Disbenefits	5

4	Work Order Procurement Approach	5

4.1	Sourcing Demand Analysis	5

4.2	Work Order Sourcing Method	6

4.2.1	Sourcing Method Justification	6

5	Schedule	7

5.1	Schedule Execution (Gantt Chart)	7

6	Commercial Requirements	8

6.1	Work Order Estimation & Appraisals	8

6.2	Overall Work Order Requirements	8

6.3	Predicted Work Order Cash Flow	9

6.4	Work Order Assumptions	9

6.5	Work Order Exclusions	9

6.6	Lessons Learnt	9

6.7	Funding Source	9

6.8	Risks & Issues	10

6.8.2	Top Risks	11

6.8.3	Top Issues	12

# Work Order Background

This Work Order Business Case presents the requirement for the Rehabilitation works for Irrigation Networks and its Association in Abu Dhabi Island - Phase 3 - C126/2025

## [Rehabilitation works of Landscape - Toilet in parks (Formal Park -T9, Recreational Park -T11 )]

## Reason / Objectives

The delivery of this Work Order will be achieve the following objectives:

## Due to the deterioration of the existing Toilets in public gardens, and to restore the city images. The Rehabilitation and efficient improvement of the Toilets Assets in the public gardens, becomes necessary, to achieve the following objectives.

- Sustainable Hard landscape in public gardens in Abu Dhabi Island

## Scope and Deliverables

The scope and deliverables for this Work Order are as follows:

Full rehabilitation of the existing toilet not limited to.

- Demolish of existing tiles, fittings etc.

- Installation of tiles, plastering, painting, blockwork, manhole etc.

- Installation of new stainless steel sanitary wares, washbasins, urinals, WC, water tank etc.

- Installation of new wiring, lights, AC, switches, panels, exhaust fan etc.

- Rehabilitate the existing public toilet within in Abu Dhabi Island

Project Location and Area

| Name | Location | Area Code | Remarks |
| --- | --- | --- | --- |
| Rehabilitation works of Landscape - Toilet in parks (Formal Park -T9, Recreational Park -T11 ) | Corniche street, Abu Dhabi Island | Family Park T1, T2, T3 & T4 |  |

# Stakeholders

The internal and external project stakeholders are identified as follows:

- Abu Dhabi Municipality

- City Center Municipality

- Parsons International Limited

- Al Ryum Contracting and General Transport LLC

# Benefits

## Expected Benefits

The expected benefits should directly relate to objectives or scope mentioned earlier and aligns with the strategic organisational objectives. The expected benefits for delivering this Work Order are as follows:

- Providing high quality public parks and gardens under management that takes into account the sustainable environment and quality of the gardens.

- Provide requirements for public for the parks and achieve public satisfaction.

- Development work is part of ADM vision to improve the overall appearance for Abu Dhabi City.

## Expected Disbenefits

The expected Disbenefits refers to any consequences if the work is not undertaken / delivered and/or any negative implication from other stakeholders affected by the project. The expected Disbenefits for delivering this Work Order are as follows:

- N.A

# 4.	Work Order Procurement Approach

This section identifies the Procurement approach, where the relevant procurement requirements must be clearly identified to ensure that all parties are aware of the sourcing strategy moving forward.

## Sourcing Demand Analysis

The following table identifies the procurement demand alignment with the associated supply requirement.

| Name | Description | Remark |
| --- | --- | --- |
| Department Name | Sub-Municipal Operations Sector |  |
| Department Section | Parks & Recreation Facilities |  |
| Project Category Description | Miscellaneous Works |  |
| Proposed Work Order Type | Planned |  |
| Entity Cost Centre | Sub-Municipal Operation Sector |  |
| Commercial Estimate | AED 1,281,035.57 | Inclusive of VAT |
| Budget Allocation Source | Contract BOQ Provision 1 |  |
| Budget Allocation Availability | Available |  |
| Contract Start Date | 03 November 2025 |  |
| Contract Number | 126/2025 |  |
| Contract Expiry Date | 02 November 2028 |  |

## Work Order Sourcing Method

The following table identifies the procurement sourcing method, the type of project category type and justification for the selected sourcing method.

Sourcing Method Selection

| Work Order (Framework) Type | ID (Check Applicable) | Work Order (Framework) Category | Reason / Remark |
| --- | --- | --- | --- |
| Urgent Works |  | Requested works received by DMT on behalf of Senior Government Officials or other Government Departments |  |
| Remedial / Planned Works (All other Work Orders) |  | Asset repair after major public events e.g., national events, which fall out of incumbent O&M contractors’ scope |  |
|  |  | Asset enhancements, Asset defects / snags, which fall out of incumbent O&M contractors’ scope |  |

### Sourcing Method Justification

Within this section, please provide the reasons and justification for the selection of the sourcing method procurement route and the category of contract required

Safety –Improve the Aesthetic Appearance to attract the Public those pass by near those areas

# Schedule

The following section identifies the end-to-end Work Order schedule from strategic planning, to execution and handover.

Key Dates:

| Key Dates | Start Date | Finish Date | Duration (Days) | Reason / Remark |
| --- | --- | --- | --- | --- |
| Pre-Work Order Requirement |  |  |  |  |
| Work Order Instruction |  |  |  |  |
| Work Order Execution | 01 March. ‘26 | 16 September 2026 | 200 days | From the date of Site Handing Over |
| Defects Liability Period | 17 September. ‘26 | 16 September. ‘27 | 365 days | DLP for Civil Works |
| Defects Liability Period | 17 September. ‘26 | 15 September. ‘29 | 1095 days | DLP for MEP Works |

## Schedule Execution (Gantt Chart)

The following section identifies the end-to-end Work Order execution schedule from mobilisation to Taking Over Certificate issuance, final account resolution and any maintenance or Defects Liability Period required.

# Commercial Requirements

This section shall identify all commercial requirements associated with the Work Order.

Refer to attached Work Order Form which amounts AED 1,281,035.57 (incl VAT) for the works.

## Work Order Estimation & Appraisals

This section provides a high-level indicative estimate of the costs envisaged to deliver this Work Order, as well as budget appraisals for commercial requirements. (All cost figures indicated shall be inclusive of VAT)

This information is of an advisory nature to the relevant stakeholders funding the overall project.

The Cost Estimate is built on the existing Contract Schedule of Rates amounting AED 1,281,035.57 (incl. VAT)

## Overall Work Order Requirements

This section identifies the budget requirements and categorises them into their relevant line items.

| Roles & Allowances | Financial Requirement |
| --- | --- |
| Consultancy Fees |  |
| Contingency Fees |  |
| Work Order Estimate | AED 1,281,035.57 (incl. VAT) |
| Overall Value | AED 1,281,035.57 |
| Overall Project Budget | AED 30,000,000.00 |

*All above figures are to be inclusive of VAT

## Predicted Work Order Cash Flow

This section identifies the predicted Work Order Cash Flow for the subject work duration, which will enable accurate yearly budget allocation.

| Roles | Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 | Month 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Contingency |  |  |  |  |  |  |  |
| Consultant Fees |  |  |  |  |  |  |  |
| Contractor Fees | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 122,309.93 |
| Provisional Fees |  |  |  |  |  |  |  |
| Overall Value | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 193,120.94 | 122,309.93 |

*All above figures are to be inclusive of VAT

## Work Order Assumptions

This section identifies the work order commercial and contractual assumptions that are made at this point of the project lifecycle.

N/A

## Work Order Exclusions

This section identifies project, commercial and contractual exclusions that are made at this point of the project lifecycle.

N/A

## Lessons Learnt

This section identifies any lessons learnt from execution of previous Work Order scope of works of similar nature. These shall be considered by the relevant parties during the overall project cycle, so that issues / risks are mitigated and not repeated.

## Funding Source

This section identifies which cost centre the commercial funding for the Work Order will be sourced from.

| Funding Requirement | Funding Source | Financial Requirement |
| --- | --- | --- |
| Strategic Fees |  |  |
| Contingency |  |  |
| Consultant Fees |  |  |
| Contractor Fees | Existing Contract’s BOQ | AED 1,281,035.57 |
| Provisional Fees |  |  |
| Overall Value |  | AED 1,281,035.57 |

*All above figures are to be inclusive of VAT

## Risks & Issues

The below risk and issues matrix is to be used to evaluate the identified risks to the project (which shall be listed in section 6.8.1 and 6.8.2).

A risk is potential issue that may occur in future and can impact project delivery. An issue is a risk that materialised and is currently affecting or has already affected project delivery.

| Likelihood Severity | Rare (1) | Unlikely (2) | Possible (3) | Likely (4) | Highly Likely (5) | Cost | Delivery |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Very High (5) | 5 | 10 | 15 | 20 | 25 | Complete loss of Control | Project Failure |
| High (4) | 4 | 8 | 12 | 16 | 20 | Major Overspend | Major Delay |
| Medium (3) | 3 | 6 | 9 | 12 | 15 | Slight overspend | Moderate Delay |
| Low (2) | 2 | 4 | 6 | 8 | 10 | Budget | Slight Delay |
| Very Low (1) | 1 | 2 | 3 | 4 | 5 | Budget | No Delay |

| Score | Priority | Action |
| --- | --- | --- |
| 1 to 4 | Low | Low risk identified – Control measures to be adopted and monitored |
| 5 to 10 | Medium | Medium risk identified – Further controls may be required |
| 11 to 25 | High | High risk identified – develop / determine further controls |

### Top Risks

| ID No. | Risk Identified | Risk Impact (Time) | Risk Impact (Cost) | Exposure Date | Severity Ranking | Priority Ranking | Stakeholders | Mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Workers damaging live electrical lines and injuring themselves and/or other nearby during digging activities in the site. | Major Delay | Major Overspend |  | 12 | High | Workers, utility entities, persons depending on that line of utility, contractors, consultants, clients | - In depth toolbox talks and awareness trainings conducted regularly to the workers so that they would avoid any such incidents. |
| 2 | Workers causing collisions or being hit by motorists while crossing the road from the shoulder to the centre median. | Major Delay | Major Overspend |  | 12 | High | Workers, Motorists, contractors, consultants, clients | - Workers are to be informed and trained to cross to the centre median only through designated locations while observing caution when doing so and other safe practices such as using flagmen. |

### Top Issues

| ID No. | Issue Identified | Impact (Time) | Impact (Cost) | Occurrence Date | Severity Ranking | Priority Ranking | Stakeholders | Corrective Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Apply for Permit to Work (PTW) | Permit inadequate, Non-Compliance to permit, Lack of understanding of permit. During activities. |  | Daily | 8 | Medium |  | - Ensure permit to work is processed by authorized and competent person. - Ensure effective supervision and conduct inspection. - Conduct Tool Box Talk prior to starting work to the workforce by using the Tool Box Talk guide sheet. - counter confirm they all understood the task, hazards and safety precautions and actions to be taken in case of emergency |